Task	DATABASE DEPLOYMENT	Sub-Task
Request # / Incident # / Auth. #	SR18/150488	Mode	UAT
Source Code Version :		Remark	PKINTDBP5.TISCONETUAT.COM

Seq.	Job Description	Required	Remark
Task	Application Server Deployment on PKINTDBP5
	Get the source code from Change Application SR18/124857 (File name : DNC_DBScript.zip )
Sub-Task	DB Environment
1	Run DB Script on : / DB Server Name : PKINTDBP5.TISCONETUAT.COM / Service Name : INTUAT / Port : 3031 / Schema Name : DNC
Sub-Task
2	Database Component
Job No.
2.1	Create Component
a)	Login with [Database system admin privilege].
	Run Pre Script
	executing script → “\DNC\DNC_PRE_SCRIPT.sql”
	Create Table
	executing script → “\DNC\DNC_01_CREATE_ALTER_TABLE.sql” executing script → “\DNC\xpCentralizeLog_01_CreateTableCentralize.sql”
	Create Table
	executing script → “\DNC\DNC_02_CREATE_TABLE.sql”
	Create Sequence
	executing script → “\DNC\DNC_02_CREATE_SEQ.sql”
	Insert Parameter
	executing script → “\DNC\DNC_03_INSERT_DATA_PARAM.sql” executing script → “\DNC\DNC_04_M02_ROLE_01.sql” executing script → “\DNC\DNC_05_M02_ROLE_FUNCTION_03.sql” executing script → “\DNC\DNC_06_M02_ROLE_MENU_06.sql” executing script → “\DNC\xpCentralizeLog_05_Initial_param.sql”
	Create View
	executing script → “\DNC\DNC_07_CREATE_VIEW.sql” / executing script → “\DNC\DNC_09_CREATE_VIEW_HIS_02.sql”
	Grant Auth
	executing script → “\DNC\DNC_08_GRANT_AUTH.sql” executing script → “\DNC\xpCentralizeLog_02_GrantTableCentralize.sql”
	Run Post Script
	executing script → “\DNC\DNC_POST_SCRIPT.sql”
Sub-Task
3	Send Log
	Check the correction and send the log* file to K. Somjade (#7610), K. Stipanya (#7640) , K. Sirirat k(#7622),
	---------------------------------------------------------------------- End of Document --------------------------------------------------------------------------